Compass & Coin
Website Project Documentation Pack

Learning Project + Fully Functional Demo Website

Brand reference: supplied Compass & Coin logo. Initial palette and logo-placement guidance are based on visual inspection of that asset.

# 00 PROJECT OVERVIEW

# Compass & Coin — Property, Finance & Compliance Website
## Project Documentation Pack

Project type: Learning project + fully functional demo  
Market: Dubai / UAE  
Primary services: Real Estate, Mortgage, Tax, AML  
Primary learning objective: Learn a repeatable end-to-end website development process that can be reused for future projects.

## 1. Vision

Build a professional website that presents Compass & Coin as a connected Property + Finance + Compliance ecosystem.

The website must be useful enough to function as a realistic demo, while its documentation and code structure must teach the user how to take a future website idea from requirements through deployment.

## 2. Core positioning

Property. Finance. Compliance.

Suggested supporting message:

> Your complete UAE property, finance and compliance ecosystem.

The website should connect:
- Real Estate: property buying, selling, leasing and investment
- Mortgage: financing and eligibility guidance
- Tax: UAE tax support and education
- AML: KYC, CDD, risk and compliance support

## 3. Primary audiences

1. Dubai/UAE property buyers
2. Property investors
3. Individuals exploring mortgage financing
4. UAE business owners seeking tax support
5. Businesses requiring AML/compliance support
6. Existing real-estate clients who may need finance or compliance services

## 4. Primary business objective

Generate qualified enquiries.

## 5. Secondary objectives

- Explain the four business areas clearly
- Build trust
- Educate visitors
- Provide useful self-service tools
- Create SEO-ready content architecture
- Demonstrate a scalable modern web architecture

## 6. MVP/demo pages

1. Home
2. Mortgage
3. Tax
4. AML
5. Resources
6. Contact

Optional later:
- Real Estate
- Property Financial Assessment
- Individual article pages
- Privacy Policy
- Terms
- Disclaimer

## 7. Key interactive features

### Mortgage Eligibility Calculator
Inputs:
- Monthly income
- Existing monthly commitments
- Age
- Property price
- Down payment

Outputs:
- Indicative financing amount
- Indicative monthly payment
- Indicative cash requirement
- Indicative term

The calculation is a demo/education tool and must never be presented as bank approval.

### Tax Assessment
A short questionnaire that provides an indicative result and directs users to professional review.

### AML Health Check
A questionnaire that evaluates whether a business appears to have basic AML controls in place. It must be explicitly labelled as a self-assessment, not legal certification.

### Lead Form
Collect:
- Name
- Email
- Phone
- Service of interest
- Optional message
- Consent checkbox

## 8. Design direction

The supplied Compass & Coin logo is the visual source of truth.

Observed logo characteristics:
- White background
- Orange-to-red visual gradient
- Compass + property/home symbol
- Bold uppercase wordmark

Initial brand palette for the demo:
- Primary orange: approximately #F15A24
- Secondary orange: approximately #F36B3D
- Accent red: approximately #F2292E
- Dark text: #171717
- White: #FFFFFF
- Light neutral: #F7F7F5

Exact brand hex values should be confirmed against the original brand assets before production.

## 9. Logo placement

- Desktop: top-left in the main navigation
- Mobile: top-left
- Preserve aspect ratio
- Do not stretch, recolour or redraw the supplied logo
- Use a transparent-background version in production if available
- Keep adequate clear space around the logo

## 10. Non-goals for the first build

Do not build:
- Real bank application submission
- Real financial approval
- Legal/tax filing
- Government integrations
- Production KYC verification
- Real transaction monitoring
- User accounts
- Payments
- CRM integration
- Complex admin dashboard

These may be future projects.

## 11. Learning outcomes

By completion, the developer should understand:
- Requirements gathering
- User stories
- Acceptance criteria
- Sitemap and user journeys
- Wireframing
- Design systems
- React/Next.js component architecture
- TypeScript
- Forms and validation
- Client-side calculations
- SEO fundamentals
- Accessibility
- Testing
- Git/GitHub
- Deployment
- Environment variables
- AI-assisted development with Claude Code

## 12. Definition of done

The demo is complete when:
- All MVP routes work
- Navigation works
- Responsive layout works
- Logo and brand system are consistently applied
- Mortgage calculator works and validates inputs
- Tax and AML assessments work
- Lead form validates and shows a safe success state
- No major console errors exist
- Basic accessibility checks pass
- SEO metadata exists
- README explains how to run the project
- Project is committed to Git
- Project is deployed

# 01 PRD

# Product Requirements Document (PRD)

## 1. Product name

Compass & Coin — Property, Finance & Compliance

## 2. Product purpose

A public-facing website and learning project for presenting Compass & Coin's real-estate-related services and demonstrating practical digital tools for mortgage, tax and AML.

## 3. Problem statement

Visitors currently encounter separate business concepts. The new site should give them one clear destination where they can understand services, assess their situation, and request assistance.

## 4. Product goals

### G1 — Clarity
A visitor should understand what the company does within 10 seconds.

### G2 — Conversion
A visitor should be able to request a consultation from any major service page.

### G3 — Utility
Visitors should have access to simple assessment tools.

### G4 — Trust
The website should communicate professionalism without making unsupported legal, tax or financial promises.

### G5 — Reusability
The codebase should be organized so the same approach can be reused for future websites.

## 5. User journeys

### Journey A — Mortgage
Home → Mortgage → Calculator → Results → Consultation form

### Journey B — Tax
Home → Tax → Tax Assessment → Indicative result → Consultation form

### Journey C — AML
Home → AML → AML Health Check → Readiness result → Consultation form

### Journey D — Research
Home → Resources → Article → Related service → Consultation

### Journey E — General enquiry
Any page → CTA → Contact → Form → Confirmation

## 6. Functional requirements

### FR-001 Navigation
The system shall provide a responsive navigation menu linking to all MVP pages.

Acceptance criteria
- Every menu item routes correctly.
- Mobile navigation opens/closes correctly.
- Active page state is visually clear.
- Logo links to Home.

### FR-002 Home hero
The Home page shall communicate Property, Finance and Compliance positioning.

Acceptance criteria
- Clear H1.
- Primary CTA.
- Secondary CTA.
- No excessive text.

### FR-003 Service cards
The Home page shall display Real Estate, Mortgage, Tax and AML service cards.

### FR-004 Mortgage calculator
The system shall accept valid mortgage inputs and calculate indicative results.

Acceptance criteria
- Required fields cannot be submitted empty.
- Numeric inputs reject invalid values.
- Results update after valid submission.
- Results are clearly labelled indicative.
- No claim of bank approval is made.

### FR-005 Tax assessment
The system shall present a short questionnaire and an indicative outcome.

### FR-006 AML assessment
The system shall present a short AML readiness questionnaire and an indicative score/category.

### FR-007 Lead form
The system shall validate a consultation form.

Required:
- Name
- Email
- Phone
- Service
- Consent

Optional:
- Message

### FR-008 Form success state
After valid submission, the UI shall show a clear confirmation state.

For the demo, submission may be simulated. Production integration will be a separate requirement.

### FR-009 Resources
The Resources page shall show cards for guides/articles with categories.

### FR-010 Responsive design
All pages shall work on desktop, tablet and mobile.

### FR-011 Accessibility
Interactive elements shall have labels, keyboard focus states and sufficient semantic structure.

### FR-012 SEO
Each public page shall have:
- Unique title
- Meta description
- Canonical strategy
- One primary H1
- Descriptive URLs
- Open Graph metadata

### FR-013 Legal/disclaimer layer
Pages involving financial, tax or compliance assessments shall display appropriate disclaimers.

Content must be reviewed before production use.

## 7. Non-functional requirements

### NFR-001 Performance
Avoid unnecessary client-side JavaScript and oversized assets.

### NFR-002 Maintainability
Use reusable components and centralized content where practical.

### NFR-003 Security
Never hard-code secrets. Never collect sensitive identity documents in the demo.

### NFR-004 Reliability
Invalid input must not crash the application.

### NFR-005 Responsiveness
The layout must adapt cleanly to common mobile and desktop widths.

### NFR-006 Code quality
Use TypeScript, meaningful naming, modular components and linting.

## 8. Assumptions

- The website is a demo and learning project.
- Exact UAE regulatory content will be reviewed separately.
- No real financial decision is made by the calculator.
- No government or bank integration is required for MVP.

# 02 FUNCTIONAL SPEC

# Functional Specification

## 1. Page inventory

### Home
Sections:
1. Header/navigation
2. Hero
3. Service overview
4. Why Compass & Coin
5. Property-to-compliance journey
6. Interactive tools
7. Resources preview
8. CTA
9. Footer

### Mortgage
Sections:
1. Hero
2. Mortgage service overview
3. Eligibility calculator
4. Mortgage journey
5. Benefits
6. FAQs
7. CTA

### Tax
Sections:
1. Hero
2. Tax service overview
3. Services
4. Tax assessment
5. Common questions
6. CTA

### AML
Sections:
1. Hero
2. AML overview
3. AML services
4. AML health check
5. Compliance process
6. FAQs
7. CTA

### Resources
Sections:
1. Hero
2. Category filters
3. Article cards
4. CTA

### Contact
Sections:
1. Contact introduction
2. Consultation form
3. Contact details
4. Service selector
5. Confirmation state

## 2. Mortgage calculator specification

### Inputs
- income: positive number
- commitments: zero or positive number
- age: realistic positive integer
- propertyPrice: positive number
- downPayment: zero or positive number

### Validation
- Income > 0
- Commitments >= 0
- Age within configured demo range
- Property price > 0
- Down payment >= 0
- Down payment < property price
- Currency shown as AED

### Calculation architecture

Keep the calculation logic in a pure function, separate from UI.

Example conceptual interface:

calculateMortgageEstimate(input) -> MortgageEstimate

The actual assumptions/formulas must be explicitly documented in code and labelled as demo assumptions.

### Result
Show:
- Estimated financing
- Estimated down payment
- Estimated monthly payment
- Estimated term

Do not present the result as a bank offer.

## 3. Tax assessment specification

Example questions:
1. Are you operating a business in the UAE?
2. What type of activity do you conduct?
3. Is the entity newly established or existing?
4. Do you maintain accounting records?
5. Have you reviewed your tax obligations?

Result categories:
- Initial review recommended
- Further assessment recommended
- Appears to have basic preparation

The exact regulatory interpretation must not be represented as legal advice.

## 4. AML health check specification

Example questions:
- Do you have a written AML policy?
- Do you perform KYC/CDD?
- Do you identify beneficial owners where applicable?
- Do you conduct customer risk assessment?
- Do you maintain records?
- Do you have a process for escalating suspicious activity?
- Do you review/update customer information?

Each answer can contribute to an educational readiness score.

Result:
- Needs attention
- Developing
- Basic readiness
- Strong basic framework

Do not claim certification or regulatory compliance solely from the score.

## 5. Lead form specification

Fields:
- fullName: required
- email: required
- phone: required
- service: required
- message: optional
- consent: required

Client validation:
- Required fields
- Email format
- Reasonable phone length
- Consent must be checked

Demo behaviour:
- Prevent invalid submit
- Show inline errors
- Show success state
- Reset or retain fields according to UX decision

Production behaviour:
- Connect to a secure server/API
- Add spam protection
- Store only necessary data
- Add privacy/consent language

# 03 UX UI SPEC

# UX / UI Specification

## 1. Brand direction

The supplied Compass & Coin logo is the primary brand reference.

Visual personality:
- Premium
- Professional
- Modern
- Dubai-oriented
- Financially credible
- Clear rather than flashy

## 2. Brand palette

Initial palette derived visually from the supplied logo:

| Token | Initial value | Use |
|---|---|---|
| brand-orange | #F15A24 | Primary actions |
| brand-orange-light | #F36B3D | Highlights |
| brand-red | #F2292E | Accent/gradient |
| text | #171717 | Main text |
| muted-text | #666666 | Secondary text |
| background | #FFFFFF | Main background |
| surface | #F7F7F5 | Cards/sections |
| border | #E7E7E7 | Borders |

These are demo values. Confirm official brand specifications before production.

## 3. Logo rules

- Header: top-left
- Desktop height: approximately 36–48px depending on actual asset ratio
- Mobile height: approximately 32–40px
- Preserve original proportions
- Never distort
- Maintain clear space
- Logo click returns Home

## 4. Typography

Use a modern sans-serif family with strong readability.

Suggested:
- Headings: Inter or a similar modern sans-serif
- Body: Inter or system sans-serif

Use a limited type scale:
- Display
- H1
- H2
- H3
- Body
- Small/label

## 5. Layout

Use a consistent maximum content width.

Suggested:
- max-width: 1200–1280px
- generous section spacing
- 12-column desktop grid concept
- stacked layout on mobile

## 6. Components

Create reusable components:
- Header
- Footer
- Button
- Container
- SectionHeading
- ServiceCard
- FeatureCard
- CTASection
- FAQ
- FormField
- SelectField
- ResultCard
- CalculatorCard
- ArticleCard
- Badge
- Disclaimer

## 7. Interaction principles

- Primary buttons use the brand accent.
- Buttons have hover/focus states.
- Forms show errors close to the field.
- Results appear in a visually distinct card.
- Animations should be subtle and optional.
- Avoid animation that interferes with reading.

## 8. Mobile requirements

- Navigation becomes a menu.
- Cards stack vertically.
- Calculator becomes single-column.
- Buttons should be comfortable to tap.
- No horizontal overflow.
- Text remains readable without zooming.

## 9. Accessibility

- Semantic HTML
- Visible keyboard focus
- Proper form labels
- Alt text for meaningful images
- Decorative images marked appropriately
- Good heading hierarchy
- Do not rely on colour alone to communicate status
- Respect reduced-motion preferences where animations are used

## 10. Imagery

Use Dubai architecture/property imagery selectively.

Avoid making every section a photo banner. Use a combination of:
- Clean gradients
- Architecture
- Simple icons
- Data/assessment cards
- Abstract financial/compliance visuals

## 11. Tone

Clear, professional and approachable.

Avoid:
- Guaranteed approval
- Guaranteed returns
- Guaranteed tax savings
- Claims of regulatory certification without evidence
- Fear-based AML messaging

# 04 TECHNICAL DESIGN

# Technical Design

## 1. Recommended learning stack

### Application
- Next.js
- React
- TypeScript

### Styling
- Tailwind CSS

### UI primitives
- shadcn/ui where useful

### Icons
- Lucide

### Version control
- Git
- GitHub

### Deployment
- Vercel

## 2. Architecture principle

Start as a simple frontend application.

Do not add a database or backend until a real requirement exists.

Conceptual architecture:

Browser
→ Next.js application
→ reusable React components
→ local calculation/assessment logic
→ optional API later
→ optional database/CRM later

## 3. Suggested folder structure

components/
    layout/
    ui/
    marketing/
    forms/
    calculators/
    assessments/

lib/
    mortgage.ts
    taxAssessment.ts
    amlAssessment.ts
    validation.ts
    formatters.ts

content/
    services.ts
    resources.ts
    faqs.ts

types/
    calculator.ts
    forms.ts

The exact structure may vary with the chosen Next.js version.

## 4. Component architecture

Pages should compose reusable components.

Example:

## 5. Data separation

Do not hard-code repeated content in JSX.

Keep service data, FAQs and article metadata in content/data modules.

## 6. Calculation separation

Keep business calculations independent from React UI.

This makes them:
- easier to test
- easier to change
- reusable
- easier for AI tools to review

## 7. Environment variables

Use .env.local only for local secrets/configuration.

Never commit secrets.

Provide .env.example.

## 8. Error handling

The application should:
- Validate inputs
- Handle empty states
- Handle invalid values
- Show user-friendly messages
- Avoid exposing internal errors

## 9. Future architecture

Only when justified:

Potential future integrations:
- Supabase
- CRM
- Email provider
- Analytics
- CMS

Do not install these until requirements require them.

## 10. Security boundaries

The demo must not:
- collect identity documents
- store passport/Emirates ID data
- store bank statements
- store financial credentials
- claim to perform actual KYC
- claim to perform actual regulatory reporting

# 05 CONTENT SEO

# Content & SEO Specification

## 1. Core keyword themes

Use naturally, not through keyword stuffing:
- Dubai real estate
- UAE mortgage
- Dubai property finance
- UAE corporate tax
- UAE tax services
- UAE AML compliance
- KYC / CDD
- Dubai property investment
- UAE property finance

Exact SEO strategy should be validated with keyword research before production.

## 2. Suggested page metadata

### Home
Title:
Compass & Coin | Property, Finance & Compliance in the UAE

Description:
Explore property, mortgage, tax and AML services designed for the UAE market.

### Mortgage
Title:
Dubai Mortgage Services | Compass & Coin

Description:
Explore mortgage guidance, eligibility assessment and property financing support in the UAE.

### Tax
Title:
UAE Tax Services | Compass & Coin

Description:
Practical UAE tax support and educational resources for businesses and property-related activities.

### AML
Title:
UAE AML Compliance Services | Compass & Coin

Description:
Explore AML, KYC, CDD and risk-focused compliance support for UAE businesses.

## 3. Content hierarchy

Every page should have:
- One clear H1
- Supporting H2 sections
- Short paragraphs
- Lists where useful
- Clear CTAs

## 4. CTA library

Primary:
- Check My Eligibility
- Start Assessment
- Request a Consultation
- Speak to an Expert

Secondary:
- Explore Mortgage
- Explore Tax
- Explore AML
- View Resources

## 5. Legal content

All tax, mortgage and AML educational content must be reviewed by appropriate professionals before production publication.

Use disclaimers where necessary.

The demo should distinguish:
- Educational information
- Indicative assessment
- Professional advice
- Actual regulated/official processes

## 6. Resource content model

Each resource should have:
- title
- slug
- category
- excerpt
- publication date
- reading time
- content
- related service
- SEO title
- SEO description

## 7. Future SEO improvements

- Structured data
- XML sitemap
- robots.txt
- Open Graph images
- Internal linking
- Search Console
- Analytics
- Core Web Vitals monitoring

# 06 TESTING UAT

# Testing & UAT Plan

## 1. Testing levels

### Level 1 — Component testing
Test buttons, form fields, cards and calculators.

### Level 2 — Feature testing
Test complete mortgage, tax and AML flows.

### Level 3 — Integration testing
Only after APIs/integrations are introduced.

### Level 4 — Responsive testing
Desktop, tablet and mobile.

### Level 5 — Accessibility testing
Keyboard, labels, focus, headings and basic automated checks.

### Level 6 — User acceptance testing
A non-developer should be able to complete key journeys without assistance.

## 2. Core test cases

### Navigation
- Home link works
- All nav links work
- Mobile menu works
- Footer links work

### Mortgage
- Empty submission shows errors
- Negative values rejected
- Invalid age rejected
- Down payment greater than price rejected
- Valid values produce results
- Results display AED formatting
- Disclaimer is visible

### Tax
- Questions can be answered
- Incomplete state handled
- Result displayed
- Disclaimer visible
- CTA works

### AML
- Questions can be answered
- Score/category calculated
- Result is educational
- No claim of certification
- CTA works

### Contact
- Required fields validate
- Email validation works
- Consent required
- Success state appears
- No accidental duplicate submission in demo

### Responsive
- 360px-ish mobile viewport
- Tablet
- Desktop
- No horizontal scrolling
- Navigation usable

## 3. Browser testing

At minimum:
- Chrome
- Edge
- Safari if available

## 4. Accessibility acceptance criteria

- Keyboard can reach all interactive controls
- Focus is visible
- Inputs have labels
- Images have appropriate alt text
- Headings follow a logical order

## 5. Performance acceptance criteria

- Avoid unnecessary large images
- Compress/optimize images
- Avoid unnecessary dependencies
- Keep client-side code limited

## 6. UAT scenarios

A tester should be able to:
1. Understand the company proposition.
2. Find Mortgage.
3. Complete the calculator.
4. Find Tax.
5. Complete the tax assessment.
6. Find AML.
7. Complete the AML health check.
8. Request a consultation.
9. Use the site on mobile.

# 07 REQUIREMENTS TRACEABILITY

# Requirements Traceability Matrix

| ID | Requirement | Page/Feature | Test |
|---|---|---|---|
| FR-001 | Responsive navigation | Global Header | NAV-01 |
| FR-002 | Clear homepage proposition | Home | HOME-01 |
| FR-003 | Service cards | Home | HOME-02 |
| FR-004 | Mortgage calculator | Mortgage | MORT-01 to MORT-06 |
| FR-005 | Tax assessment | Tax | TAX-01 to TAX-04 |
| FR-006 | AML assessment | AML | AML-01 to AML-05 |
| FR-007 | Lead form | Contact | FORM-01 to FORM-05 |
| FR-008 | Success state | Contact | FORM-06 |
| FR-009 | Resources | Resources | RES-01 |
| FR-010 | Responsive design | All | RESP-01 |
| FR-011 | Accessibility | All | A11Y-01 |
| FR-012 | SEO metadata | All public pages | SEO-01 |
| FR-013 | Disclaimers | Mortgage/Tax/AML | LEGAL-01 |

## Learning traceability

| Learning objective | Where learned |
|---|---|
| Requirements | PRD + Functional Spec |
| UX planning | UX/UI Spec |
| React | Components/pages |
| TypeScript | Types/calculation logic |
| Forms | Contact + assessments |
| State | Calculator/assessment |
| Reusability | Component architecture |
| Testing | Testing/UAT |
| Git | Version control |
| Deployment | Technical setup |
| AI development | Claude Code instruction document |

# 08 CLAUDE CODE INSTRUCTIONS

# Claude Code — Master Build Instructions

## 1. Role

You are the senior product engineer, UX-aware frontend developer and code reviewer for this learning project.

Your job is not to blindly generate a website. Your job is to guide a controlled software-development process and explain important decisions so the owner learns the workflow.

## 2. Source of truth

Before modifying code, read these documents:

1. 00_PROJECT_OVERVIEW.md
2. 01_PRD.md
3. 02_FUNCTIONAL_SPEC.md
4. 03_UX_UI_SPEC.md
5. 04_TECHNICAL_DESIGN.md
6. 05_CONTENT_SEO.md
7. 06_TESTING_UAT.md
8. 07_REQUIREMENTS_TRACEABILITY.md

Do not invent requirements that conflict with these documents.

## 3. Important workflow rule

Do NOT immediately generate the entire application.

Work in phases.

### Phase 0 — Repository inspection
- Inspect existing files.
- Identify framework/version.
- Identify package manager.
- Identify current configuration.
- Do not modify anything during inspection.

Then report:
- project structure
- current technology
- important files
- potential risks
- recommended next step

### Phase 1 — Planning
Create or update a tracked task list.

Break work into:
1. Project setup
2. Global layout
3. Design tokens
4. Home page
5. Mortgage page
6. Mortgage calculator
7. Tax page
8. Tax assessment
9. AML page
10. AML assessment
11. Resources
12. Contact form
13. SEO
14. Accessibility
15. Testing
16. Deployment preparation

Do not implement multiple large phases at once without verification.

### Phase 2 — Foundation
Set up:
- Next.js/React/TypeScript if not already present
- Tailwind
- reusable layout
- typography
- colour tokens
- global styles
- header
- footer

Use the supplied logo asset.

### Phase 3 — Pages
Build pages one at a time.

For every page:
1. Read relevant requirements.
2. Build semantic structure.
3. Use reusable components.
4. Check responsive behaviour.
5. Run lint/type checks.
6. Fix issues.
7. Report what changed.

### Phase 4 — Interactive functionality
Implement:
- Mortgage calculator
- Tax assessment
- AML health check
- Contact form

Keep calculation/assessment logic outside UI components where possible.

### Phase 5 — Quality
Run:
- type check
- lint
- build
- functional tests
- responsive review
- accessibility review
- SEO review

## 4. Design rules

Use the logo as the visual source of truth.

Brand direction:
- orange/red accent derived from logo
- white and light neutral backgrounds
- dark text
- premium Dubai corporate style

Logo:
- top-left
- preserve proportions
- never distort
- never replace with text unless technically necessary

Do not introduce unrelated colours or visual styles without explaining why.

## 5. Coding rules

- TypeScript everywhere.
- Avoid any unless there is a documented reason.
- Prefer small reusable components.
- Keep business logic separate from presentation.
- Do not duplicate identical UI structures.
- Use semantic HTML.
- Keep dependencies minimal.
- Do not create unnecessary backend/database infrastructure.
- Do not hard-code secrets.
- Do not modify unrelated files.

## 6. Content rules

Do not make unsupported claims about:
- mortgage approval
- tax savings
- guaranteed investment returns
- AML certification
- regulatory compliance

Use language such as:
- indicative
- educational
- subject to professional review
- subject to lender/regulatory requirements

## 7. Mortgage calculator rule

The calculator is a demo.

The exact formula/assumptions must be visible in code documentation and easy to replace.

Never represent the output as an actual bank approval.

## 8. Tax/AML rule

Tax and AML assessments are educational self-assessments.

Do not represent them as:
- legal advice
- official government assessment
- certification
- regulatory determination

## 9. Before changing architecture

If a new request requires:
- database
- authentication
- payments
- external API
- CRM
- document upload
- government integration

STOP and explain:
1. Why it is needed.
2. What new infrastructure it introduces.
3. Security implications.
4. Whether it belongs in MVP.
5. What the simplest alternative is.

Ask for approval before implementing major architecture changes.

## 10. Git discipline

Use small logical commits where appropriate.

Suggested commit sequence:
- chore: initialize project
- feat: add global layout
- feat: add homepage
- feat: add mortgage page
- feat: add mortgage calculator
- feat: add tax assessment
- feat: add aml assessment
- feat: add contact form
- feat: add seo and accessibility
- test: add core validation
- chore: prepare deployment

## 11. Final reporting format

After each phase report:

### Completed
- ...

### Files changed
- ...

### Requirements satisfied
- ...

### Tests run
- ...

### Issues
- ...

### Next recommended step
- ...

Do not claim something was tested if it was not actually tested.

# 09 LEARNING WORKFLOW

# Learning Workflow — How to Build Any Future Website

Use this project as your reusable template.

## Stage 1 — Idea

Write:
- What is the product?
- Who is it for?
- What problem does it solve?

## Stage 2 — Requirements

Create:
- Project brief
- User types
- Business objectives
- Functional requirements
- Non-functional requirements
- Assumptions
- Out-of-scope list

## Stage 3 — UX

Create:
- Sitemap
- User journeys
- Page specifications
- Wireframes

## Stage 4 — UI

Create:
- Brand colours
- Typography
- Spacing
- Components
- Responsive rules
- Accessibility rules

## Stage 5 — Technical planning

Decide:
- Framework
- Language
- Styling
- Components
- Data
- APIs
- Database
- Hosting

Use the simplest stack that satisfies requirements.

## Stage 6 — Development

Build in this order:
1. Foundation
2. Global components
3. One page
4. Reusable components
5. Interactive features
6. Forms
7. Integrations

## Stage 7 — Testing

Test:
- Functionality
- Validation
- Responsive layout
- Accessibility
- SEO
- Performance

## Stage 8 — Deployment

Typical flow:

Local
→ Git
→ GitHub
→ Vercel
→ Production

## Stage 9 — Iteration

After launch:
- Review analytics
- Gather user feedback
- Identify failures
- Prioritize improvements
- Update requirements
- Implement changes

## The reusable AI prompt pattern

For future projects, give Claude Code:

1. Project overview
2. Requirements
3. UX/UI specification
4. Technical design
5. Content
6. Testing requirements
7. Clear instruction to inspect before changing anything
8. Explicit scope and out-of-scope
9. Definition of done

Then ask it to work phase-by-phase.

## The most important rule

Do not ask AI:

> Build my whole website.

Ask:

> Read the project documents. Inspect the repository. Tell me what you understand, identify conflicts or missing requirements, propose the next implementation phase, and wait for approval before making major changes.

This keeps the AI controlled and makes the development process teachable.